**Sprint-1**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story** | **Developer** | **Time** | **CD** | **ACD** |
| Domain Model | Abdullah | 1 hour | 17-April-2018 | 17-April-2018 |
| Login & Registration | Muhamad Numair | 2 hour | 17-April-2018 | 17-April-2018 |

**Sprint-2**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story** | **Developer** | **Time** | **CD** | **ACD** |
| Admin – Manage Users | Muhammad Numair | 3 hour | 22-April-2018 |  |
| Admin - Manage Recepies | Muhammad Numair | 2 hour | 22-April-2018 |  |
| User – Search For Random Food | Abdullah | 6 hour | 24-April-2018 |  |
| Manage Categories - Admin | Abdullah, Numair | 1 hour | 24-April-2018 |  |
| Add Categories  -Admin | Hamza | 1 hour | 22-April-2018 |  |
| Add Recipies - Admin | Hamza | 1 hour | 22-April-2018 |  |
| Add Users | Fahad | 1 hour | 22-April-2018 |  |
| User Account Setting | Abdullah | 1 hour | 24-April-2018 |  |

**Sprint-3**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story** | **Developer** | **Time** | **CD** | **ACD** |
| App Settings - Admin | Muhammad Numair | 3 hour | 1-May-2018 |  |
| Manage Advertisers - Admin | Muhamad Numair | 2 hours | 1-May-2018 |  |
| Guest User Random Food Generator | Abdullah | 5 hour | 1-May-2018 |  |
| User Load Recipies | Abdullah | 2 hours | 1-May-2018 |  |
| Edit Categories  -Admin | Hamza | 2 hours | 1-May-2018 |  |
| Edit Recipies -Admin | Hamza | 2 hours | 1-May-2018 |  |
| User – Generate Diet Plan | Abdullah | 4 hours | 1-May-2018 |  |
| Edit Users | Fahad | 2 hours | Add Users |  |

**Sprint-4**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story** | **Developer** | **Time** | **CD** | **ACD** |
| Advertiser Payment Reports | Fahad | 2 hour | 4-April-2018 | 8-April-2018 |
| Delete Categories  -Admin | Hamza | 2 hours | 4-April-2018 | 8-April-2018 |
| Delete Recipies-  Admin | Hamza | 2 hours | 4-April-2018 | 8-April-2018 |
| Delete Users | Fahad | 2 hours | 4-April-2018 | 8-April-2018 |
| Testing The Whole System | Numair, Abdullah, Fahad, Hamza | 4 hour | 4-April-2018 | 8-April-2018 |